**Tuesday 11/11/2014**

WFA-6353 - OrgLocalConfig Provisioning not create

[] Removed null check for org local config

OData

[] Started working on New OData Project

[] Need to ask Paul

* IIS hosted?
* Simply read
* On the right track?

**Monday 10/11/2014**

WFA-6353 - OrgLocalConfig Provisioning not create

[] Investigate

[] Add more debug messages to help debug

**Friday 7/11/2014**

WebAPI and OData research

**Thursday 6/11/2014**

WebAPI and OData research

**Wednesday 5/11/2014**

WFA-3302 - PPT error

[] Reproduce

[] Found -> Error occurred when try, to remove a slide when there was only one slide

* This occurred after the cloning and removing technique on expection
* Need to reset variable slideBeforeRendering component as instance has changed

[] Added a lot of comments

[] Fixed

[] Tested

[] CI + CR

**Tuesday 4/11/2014**

WFA-5123 - Unconnected User Rendering

[] Finished

[] i18n -> Message used BizX Security Error, prod management said but probably not the best

[] CI + CR

WFA-6509 - AdHoc2 Security Error Message

[] Finished up (Excel, PDS, Word, PPT)

[] CI

WFA-6297 - FTP Validate IP/HostName

[] Added functionality to validate through button

[] CI + CR

**Monday 3/11/2014**

WFA-6681 - Realm Version being cleared on BizX called

[] Removed clocal copies of OrgLocalConfig and reference the DataObj classes instead

[] CI

WFA-5123 - Unconnected User Rendering

[] Added function to not run query if not connected to allow display of report even if component need connection and are not connected

List Report

[] CSV

[] Excel

[] PDF

[] Word

[] PPT

[] Designer

[] Preview

PivotTable

[] Excel

[] PDF

[] Word

[] PPT

[] Designer

[] Preview

PivotChart

[] PDF

[] Word

[] PPT

[] Designer

[] Preview

WFA-6509 - AdHoc2 Security Error Message

[] Implemented for CSV, Excel, PDF, Word and PPT

**Friday 31/10/2014**

WFA-469 - Hovering Calculated Columns

[] Fixed issue on table heading not showing after Sai made changes to support all calculated columns (not only the ones in current query)

[] Added support for Agg Column

WFA-6681 - Realm Version being cleared on BizX called

[] Found that it is due to the fact that the agent and DO objects have been copied in the SSOSF project but refrences DataObj and thus agent gets overridden.

WFA-5123 - Unconnected User Rendering

[] Continued work

**Wednesday 29/10/2014**

WFA-5123 - Unconnected User Rendering

[] Started work on rendering in PageBuilder with unconnected user

* Connected user is needed in AdHoc2, AdHoc 3 as well as when RBP is enabled.
* ODSListReport, PivotTable, PivotChart

**Tuesday 28/10/2014**

WFA-6509 - AdHoc2 Security Error Message

[] Done in List Report, PivotTable and PivotChart

[] CI + CR

WFA-469 - Hovering Calculated Columns

[] Fix issue of leaving focus while rpc call through storing anc clearing hoverCCid

Fortify

* My responsibility
* At every code complete
* Check, Audit, Upload

[] Tested how to run again

**Friday 24/10/2014**

WFA-6509 - AdHoc2 Security Error Message

[] Found place for List Report

[] Can occur in ODSListReport, PivotTable and PivotChart

**Thursday 23/10/2014**

WFA-469 - Hovering Calculated Columns

[] Created widget OdsFormulaView to encapsulate functionality for view ODS formulas

[] Extended to support AdHoc and Realms

WFA-6554 - Ods Runtime CSV Bug

[] Cannot replicate as not enough information

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Quick refactor of separating comparative methods for DataTypes (Number, String, Date)

**Wednesday 22/10/2014**

WFA-5224 - Export Excel, no query

[] Fixed issue, sending RPC before checking row count

[] CI + CR

WFA-469 - Hovering Calculated Columns

[] Refactor C# -> used existing handler

[] Refactors JS -> Created Formula container widget

[] CI + CR

**Friday 17/10/2014**

WFA-4876 - Default Role

[] Changed confirmation dialog text

WFA-469 - Hovering Calculated Columns

[] CI of initial code

[] Added timeout

[] Added null check

**Thursday 16/10/2014**

WFA-469 - Hovering Calculated Columns

[] Added functionality for cut off and error message

WFA-6327 - Runtime Filter CSV Export

[] Tested on QAPATCH

**Wednesday 15/10/2014**

WFA-469 - Hovering Calculated Columns

[] Got it working on the result table

[] Got it to work on the dialog too

**Friday 10/10/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Fixed up deleting of Conditional Formatting rule on Row/Report style setting

[] CI

WFA-469 - Hovering Calculated Columns

[] Started work

[] A lot of copy and past of code which needs clean up

WFA-4876 - Default Role

[] Figure out why it doesn’t work

* used a keyword (default) as a property and JS validation failed

[] Add confirmation step

WFA-5641 - Instance + Role & User Validation

[] Fix to Org Has Cube checking

**Thursday 9/10/2014**

WFA-3908 - OracleODSSetup transfer to Job Task

[] Add alert for updating single schema

WFA-4876 - Default Role

[] Implemented Query to check count

[] Implemented changes to assign correct role on user create

[] Tested Query

[] CI

WFA-6327 - Runtime Filter CSV Export

[] Added base class for PbExporter Excel and CSV - Needed as they share the Runtime filters function

[] Tested

[] CI + CR

WFA-6479 - RoleTree no Default Constructor

[] Added Default Constructor to class

[] CI + CR

**Wednesday 8/10/2014**

WFA-4876 - Default Role

[] Worked with Paul and Laesa to finalize specs

WFA-5641 - Instance + Role & User Validation

[] Quick fixes to changes on specs

**Friday 26/9/2014**

WFA-4876 - Default Role

[] Implemented functionality to allow user on SSO to set the default role on role maintenance page

**Thursday 25/9/2014**

WFA-3908 - OracleODSSetup transfer to Job Task

[] Add functionality for sending email on completion

[] CI + CR

WFA-6190 - CSV Export Support for ODS Queries

[] Fix tab container resizing of tabs

[] Finilized functionality to export ODS Queries to CSV

[] CI + CR

**Wednesday 24/9/2014**

WFA-5641 - Instance + Role & User Validation

[] Quick fixes to changes on specs

WFA-3908 - OracleODSSetup transfer to Job Task

[] Created button to update all

[] Help button on dialog for help with building connection string

WFA-6190 - CSV Export Support for ODS Queries

[] Create CSV Exporter for ODS Queries

**Friday 19/9/2014**

WFA-3908 - OracleODSSetup transfer to Job Task

[] Fix deleting issues

[] Create task for updating all

[] Comment on JIRA for more info

**Thursday 18/9/2014**

WFA-3908 - OracleODSSetup transfer to Job Task

[] Added query to check how many schemas

* if just one, lower it otherwise don’t and assume case sensitiveness

[] Added buttons and implemented back end to create jobs

[] Tested

* Bug - Does not delete, simply adds

**Wednesday 17/9/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Added support for date

[] Added i18n

[] CI + CR

WFA-3908 - OracleODSSetup transfer to Job Task

[] Talked to Matt about the specs

Cron Job

* Go through each DataStore with DataStoryType AuditReporting - Update them all
* Select one datastore and update it

**Friday 12/9/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Updating conditional formatting

[] Rendering

[] Exporting

[] Workflow

**Thursday 11/9/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] CRUD of Conditional Formatting through UI

[] Clear styles

**Wednesday 10/9/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Finished alternate rows

[] CI

[] Started work on Conditional Formatting

[] Created conditional formatting rules object

[] Created relationship through Serialization and Deserialization

[] Started UI work

**Friday 5/9/2014**

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] CRUD for Alternate Row styles

[] Rendering Alternate Row styles

**Thursday 4/9/2014**

WFA-590 - Substring Token Functions

[] Fix issues from code review

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

[] Alternate Row UI

**Wednesday 3/9/2014**

WFA-5990 - Hide Total Row (Footer)

[] Set Footer disabled to be true on new ODS List Report

[] CI + CR

WFA-1015 - Alternate Row and Conditional Formatting ODS List Report

* Like composite table
* HrmlPageDesignerOdsReport

WFA-6133 - Export issue

[] Comment and email Raghu that it is his issue

**Friday 29/8/2014**

WFA-590 - Substring Token Functions

[] Finished

[] CI + CR

**Thursday 28/8/2014**

WFA-5979 - Pivot on Hide Preview

[] Issue with backfit

[] Tested on QAPATCH

WFA-5641 - Instance + Role & User Validation

[] Shows up as \*?\* - i18n issue

[] Commented if wants code fixed

WFA-590 - Substring Token Functions

[] ODS + ADHOC

[] Different DB’s

[] i18n

[] Aggregated

[] Validation

**Wednesday 27/08/2014**

WFA-5997 - Needs name

[] Found issue

[] Fixed

[] CI + CR

WFA-590 - Substring Token Functions

[] Add Token Functions

[] Implement UI to show Token functions

[] Store token functions

[] Evaluate token functions

[] Clear token functions

**Friday 22/8/2014**

WFA-5979 - Pivot on Hide Preview

[] Did a lot of testing

[] Found issue and why

[] Possible fix

[] CI + CR

[] Could still be an issue - IsResultTruncated

**Thursday 21/8/2014**

WFA-3050 - Agg Col Concat

[] Finished and Tested

[] CI + CR

Fortify

[] Upload FPR

[] Sent email

WFA-3965 - String Format Token Functions

[] Duplicate on WFA-590

**Wednesday 20/8/2014**

WFA-1735 - Apostrophes not rendering

[] Replied to Terry

WFA-5641 - Instance + Role & User Validation

[] Write down test cases

WFA-3050 - Agg Col Concat

[] Did ODS

[] Need to check Realms

**Friday 15/08/2014**

WFA-5641 - Instance + Role & User Validation

[] Implemented

[] CI + CR

**Thursday 14/08/2014**

WFA-5550 - Add Page Name slow

[] CI + CR

[] Enhancement to performance can be done on new ticket

WFA-5224 - Export Excel, no query

[] ODS, ARB, Realms

[] Easy fix

[] CI + CR

WFA-4242 - Null in GetMeansureListForItemSubCategory

[] Don’t know how to replicate

[] Don’t know what the desired outcome is

[] Commented on ticket

* Could add null checks

[] Ask Dave

WFA-1735 - Apostrophes not rendering

[] Sent Terry an email about it

WFA-5641 - Instance + Role & User Validation

[] Move them to Admin

[] Rename them

* Site validation -> Instance Validation
* Role & User Validator -> Role & User Validation

**Friday 8/8/2014**

WFA-1735 - Apostrophes not rendering

[] Commented about unable to reproduce and help with translated fields

[] Edit renders correctly

[] Delete doesn’t

WFA-5550 - Add Page Name slow

[] Started progress

[] Open dialog straight away, no call to backend

[] Save still slow however

[] Investigating code where slow

* Found there is a lot of checking, is it all necessary?
* Slow first time / Add / Rename - Does it get cached?

**Thursday 7/8/2014**

WFA-5001 - Hide Preview Public

[] LMS

[] Made function public

[] Hide preview is now available all the time, even before the user inputs a query

[] CI + CR

WFA-1735 - Apostrophes not rendering

[] Cannot reproduce

WFA-1734 - Text alignment

[] Simple HTML job

[] CI + CR

**Wednesday 6/8/2014**

WFA-5001 - Hide Preview Public

[] Completed

[] CI + CR

[] Found bug:

* Set Hide Preview
* Refresh
* Preview Hidden but set to not hidden

WFA-4883 - Needs name

[] Bug is there

[] HrmlPbxTab.\*

**Friday 1/8/2014**

WFA-4788 - Menu item user text overridden on Report update

[] It was the save - it deletes the records

[] Fixed bug

[] CI + CR

WFA-5163 - Destination Tab help text Recipients

[] Added message

[] CI + CR

WFA-5001 - Hide Preview Public

[] Started working on it

**Thursday 31/7/14**

WFA-4788 - Menu item user text overridden on Report update

[] Reproduced bug

**Wednesday 30/7/2014**

WFA-4202 - FTP Setup tab Report Distributor

[] Did i18n

[] Fixed up UI

[] Fixed up updating issue which was present in HrmlFileTransfer type project

**Friday 25/7/2014**

WFA-4202 - FTP Setup tab Report Distributor

[] Setup local FTP server for testing using FileZilla Server application

[] Tested and all passed apart from file updating

**Thursday 24/07/14**

WFA-4202 - FTP Setup tab Report Distributor

[] Add more descriptive text to FTP setup tab

[] Add more text to Date radio button to explain format

**Wednesday 23/7/2014**

WFA-4202 - FTP Setup tab Report Distributor

[] Created tab

[] Updated HrmlBundleMaster to have FoldernameFormat and FolderName in XML

[] RPC to get and set hooked up

**Friday 18/7/2014**

WFA-5448 - Bug Edit Table Left Nav Not Pinned

[] Fix bug

* If not pinned it will show
* Once hover out it will hide everything
* Fixed also z-index through Popup Manager

**Thursday 17/7/2014**

WFA-5428 - ODS List Report CSV Export

[] Don’t show burst reporting icon if all conditions are met where no menu items would show

[] Changed CSV icon on Report Distributor

Mandatory Prompts

[] Had meeting

* Still cant decide
* Not enough time before Code Complete

Fortify

[] Created document with summary of results from Fortify Scan

[] Focused only on Critical vulnerabilities

[] Emailed terry

WFA-5448 - Bug Edit Table Left Nav Not Pinned

[] Found bug of mouse out with z-index

**Wednesday 16/7/2014**

WFA-4811 - Pivot Query Null

[] Thors email - Should be fine

WFA-5399 - Audit Data Export

[] Talk to Laesa - No data return

[] Talk to Paul - Csv value format not consistent

[] Added title row (disclaimer)

[] Date format issue fixed - should fix no data returned issue

[] Added Exception handling - SQL timeout

[] Performance of query slightly increased due to adding index

[] Added comments on AuditLog DO.

WFA-5428 - ODS List Report CSV Export

[] IE11 Support - Buttons not working - Dojo not loading, in compability mode

[] Don’t show if no options

[] Kathy’s Email

[] Added title row (disclaimer)

WFA-5448 - Bug Edit Table Left Nav Not Pinned

[] Found out specs

Mandatory Prompts

[] Talked to Tommy

Fortify

[] Made list of patterns and send to HP to determine if acceptable false positives

**Tuesday 8/7/2014**

Fortify

[] Downloaded Rule pack

[] Ran the scan

[] Found out how to add filters

**Monday 7/7/2014**

Fortify

[] Setup fortify to use DLL’s in Temporary Files Folder

**Wednesday 02/07/2014**

WFA-5428 - ODS List Report CSV Export

[] CI + CR

WFA-5448 - Bug Edit Table Left Nav Not Pinned

[] Started

**Tuesday 01/07/2014**

WFA-5428 - ODS List Report CSV Export

[] Emailed about progress

[] Add CSV if support in Report Distrubutor

**Monday 30/06/2014**

WFA-5428 - ODS List Report CSV Export

[] Finished implementing background export to CSV

[] Started implementing the adding of a csv export to a bundle via Page Builder

**Wednesday 25/06/2014**

WFA-5428 - ODS List Report CSV Export

[] Undo the changes that added the button and the submenu

Questions

* How to implement dialog - Only show dialog if can export csv
* Runtime filters
* Bundle, Download, Email, FTP

**Monday 23/06/2014**

WFA-5428 - ODS List Report CSV Export

[] Added button for csv output to menu

**Thursday 19/06/2014**

WFA-5428 - ODS List Report CSV Export

[] Finished implementing sub report support for csv output

[] Refactoring

**Wednesday 18/06/2014**

WFA-5428 - ODS List Report CSV Export

[] Formatted Text

[] Column Rearrangement

[] FormattedValue refactored

[] Problem rendering subreport

[] All done in foreground for now

**Tuesday 17/06/2014**

Fortify

[] Problems with adding virtual website as already added

[] Running scan caused Error of not finding folder

[] Folder was prefixed with devel

[] Removed prefix

[] Ran - some warning

[] Error: no rules

[] Need to copy rules

**Monday 16/06/2014**

WFA-5399 - Audit Data Export

[] Sorted

[] Initialized Date Pickers to current date and a month before

**Friday 13/06/2014**

WFA-5399 - Audit Data Export

[] CI + CR

**Thursday 12/06/2014**

WFA-5399 - Audit Data Export

[] Return blank

[] Return data

[] Return data in right format

[] Validate client side

[] Sort

[] Permissions

**Wednesday 11/06/2014**

Fortify

[] Replied to HP Fortify Support

WFA-5399 - Audit Data Export

[] Make link - i18n

[] Create page

[] Create Domain Object

[] Make Page functional

[] Export CSV

[] Validate Min date Range

[] Permissions - See link and view page

**Friday 30/05/2014**

WFA-5141 - Needs name

[] What is bench marking

[] What is datacentre

[] What is a filter

**Thursday 29/05/2014**

Fortify

[] Create application that fails due to Oracle.DataAccess DLL

[] Sent a support ticket to HP

[] Sent email to Terry asking for Oracle.DataAccess DLL

WFA-5141 - Needs name

[] Talked to Ellen

**Wednesday 28/05/2014**

Fortify

[] Issue with Oracle.DataAccess being x64

[] Things to try

* Compile first in 64 then reference
* Get 32 version
* Why ASP Compile

**Thursday 22/05/2014**

WFA-4811 - Pivot Query Null

[] Done Excluding

[] Swap Row for column

[] CI + CR

WFA-5139 - Needs name

[] Added validation

[] CI + CR

**Wednesday 21/05/2014**

WFA-4811 - Pivot Query Null

[] Store Exclude Null values

**Friday 16/05/2014**

WFA-3082 - Needs name

[] Figured out possibilities

[] Commented on ticket

WFA-4811 - Pivot Query Null

[] Pivot Query Null values

[] Show me the measure that corresponds to the row and dimension

[] A dimension is a row or column

[] Problem with To array in concat failing if first element is null: Fixed

[] Added exclNull in Dimention

[] Added exclNull in Measure

**Thursday 15/05/2014**

WFA-5006 - Needs name

[] Changed so only allow one column mapping per column

WFA-3082 - Needs name

[] Security Q&A

[] Fake Question() return “Favourite Movie?”

[] Calls Fake Question if:

* Is invalid email
* More than 1 user in db with that email
* No user in the db with that email
* No secret question
* No secret answer
* User in not active
* Account is expired
* Password is expired
* Org does not have permission for Secret Q&A

**Wednesday 14/05/2014**

WFA-4678 - Needs name

[] Could not reproduce - it was fixed

**Friday 09/05/2014**

WFA-4679 - Needs name

[] Fixed bug by making Dialog smaller

**Thursday 08/05/2014**

WFA-5006 - Needs name

[] View

[] Add/Delete

[] Done in javascript

[] One big save

WFA-4679 - Needs name

[] Could not reproduce the bug

**Wednesday 07/05/2014**

WFA-4801 - Needs name

[] Use widgets hide and show methods

[] Check in

**Friday 02/05/2014**

WFA-5006 - Needs name

[] Column mappings set up CRUD

**Thursday 01/05/2014**

WFA-4801 - Needs name

[] Set up environment

[] CI + CR

**Wednesday 30/04/2014**

WFA-4801 - Needs name

[] Source Sequence

[] XML

[] Uniqueness Purpose

**Thursday 24/04/2014**

WFA-4801 - Needs name

[] Div too big with higher z-index

[] Make it smaller

[] Make the z-index of links higher

**Wednesday 23/04/2014**

WFA-4850 - Needs name

[] Finished adding module owner view edit on ODS table

**Thursday 17/04/2014**

WFA-4850 - Needs name

[] Add custom properties on ODS table available on UI

[] Add Module owners to form